Name:  	 	 	 	 Dana Elizabeth Ponce Del Angel

NAO ID:  	 	 	 	 3354

Date:					October 4th, 2025

Pathway:  	 	 	 	 Becalos x TechnoReady.

Sprint:				Sprint 3.

Title of the Challenge:		Server and Database Commands

Backlog. Table 1. User Stories; Requirenments. As Renata, I want to review the Google Scholar API documentation so I can understand how to retrieve author information.; Access API documentation, understand endpoints, authentication, and JSON response structure. As Elizabeth, I want to design a data model to represent Google Scholar author information so I can store it effectively in Java.; Define Java classes to store author details, including name, publications, citations, and h-index. As Elizabeth, I want to implement a view to display author search results so users can see the retrieved information.; Create a GUI (or console output) to present author info in a readable format. As Elizabeth, I want to create a controller to handle GET requests to the Google Scholar API so I can fetch author data programmatically.; Develop Java controller class that sends HTTP GET requests and receives JSON response. As Renata, I want to integrate the model, view, and controller into a functional MVC application so the system works as a cohesive unit.; Combine model, view, and controller classes into a working MVC program. Table 2. Prioritize List. Requirenments; Stages; Time Estimation; Deliverables.. Review Google Scholar API documentation; 1; 7 hours; Notes on endpoints.. Desing a data model; 2; 7 hours; Java clases representing author info with attributes.. Use Java HTTP library; 3; 7 hours; Setup Apache HttpClient to perform GET requests successfully. Create controller for GET requests; 3; 7 hours; Java controller that fetches data from Google Scholar API. Integrate MVC application; 3; 7 hours; Functional MVC application.. GITHUB repository: https://github.com/DanaPonceDA/Server-and-DatabaseCommands_PonceDelAngel/tree/Challenge3_Sprint2_PonceDelAngel